During the Bangkok workshop (15 to 17 Nov 2007) a 1st working group on the MIMIS project (Microinsurance Management Information system) was created.

Following Bangkok, on Wednesday 31st of October, a Skype meeting was organized with Maxime Feroul, FX Hay and Valerie Schmitt .

This meeting aimed at :

- identifying who will work on this project (developers and practitioners)

- designing the scope of the project

- creating a collaborative environment where the project will take place

- planning a list of actions to be undertaken before the end of the year

- identifying main activities to be undertaken by the project community in 2008 / 2009, with for each some financial and legal issues

Please share with the MIMIS community your comments on this document by doing a "reply to all"

Une version française est disponible plus bas

- - - - ENGLISH VERSION - - - - -

Minute of the meeting

The purpose of the MIMIS / MIWA project is :

- Progressing faster

- optimise efforts

Target

Several types of actors are interested in the project

- IT experts who are already developing MI management and monitoring software

- mutual health organizations and microinsurance schemes (final users of the software)

- institutions interested in the data produced by these software (teams of researchers, GIMI, Microinsurance Academy)

Scope of the project

The project aims at producing two main outputs:

- the MIMIS software which includes management of membership, premiums, claims in several environments (capitation, cashless payment mechanism, reimbursement); cashless payment and the verification of entitlement to benefits require the management of flows of information (through various channels: via paper, SMS, Internet, Fax ...), which is also included in the MIMIS project

- a consolidated Micro insurance Database which compiles statistics and monitoring indicators organized by scheme, region, type of population, etc.

The implementation of a network of terminals to exchange data between microinsurance schemes and health care providers (in / out) in some countries (like Senegal) will be part of a specific project (in connection with MIMIS which will be able to manage several types of information flows)

The development of a premium calculation module and of an actuarial model (in line with what has been developed by ILO FACTS) will be part of a specific project that will be probably connected to the MIMIS project later on.

1. Formation of the MIWAH community and creation of its working environment

We propose to create a community of actors that  include the different types of actors mentioned above.

This community is called MIWAH and is open for all people who respect the rules of the community; these rules need to be designed precisely (participative principle).

MIWAH will produce several outputs: MIMIS, MIdatabase (consolidated statistical databases on microinsurance, etc.).

The MIWAH community includes 2 sub communities:

- a development community

- a broader community of users of the software and the database, people conducting tests of the application, etc. which will not be involved at the beginning of the project (but only when the first outputs will be produced: the consolidated database, a first version of MIMIS, documents that can be displayed, etc.)

a. Creation of the development community (OCTOBER)

This is a restricted community of people that participate in the design and development of MIMIS and of the MI Database

4 teams are potential members of this community: Syslift - Tiétoénator, Mas gestion, Sky Gret, STEP Geneva

b. Formulate the rules of conduct of the development community

A first draft of these rules will be produced in the short term (NOVEMBER)

Purpose of these rules: protection against the risk that the work that is done and shared will be monopolized by one of the parties

Underlying principle: give in order to receive and contributions should be equitable; for instance, a member that wants to see the specifications from another software, needs to share its own specifications.

MIWAH's working environment includes:

- a project page on GIMI (c.)

- one or more discussion lists (d.)

- an online collaborative platform that will help to share developments and documents (e.)

c. Creation of a project page on GIMI aiming to present MIWAH, MIMIS, etc (NOVEMBER)

d. Creation of several discussion and information lists via G FORUM: general information list on MIMIS, discussion list for Syslift community, discussion list for Mas gestion developers and users, etc. (NOVEMBER)

e. Creation of an online collaboration platform that will allow to share present developments and future specifications of the "super software" MIMIS as well as the data base (NOVEMBER)

This platform will allow to involve for instance Youssouf or other IT experts in the developments (they will  have access to the source code) and several users (mutual health organizations, STEP Africa teams, etc,) in the tests of the application (production of tickets).

This platform will provide following functions that are necessary for the management of a collaborative project:

-> tasks management / roadmap

-> management of tickets

-> support svn / cvs (versioning)

-> wiki

-> forum or newsletter with a web archive

This platform will be hosted free of charge in ILO's / IT com / Q room : a server which is accessible through the web

A link to the platform will be provided on the GIMI website

f. Creation of a broader community of users  (as soon as the first version of the MIMIS software or of the MI Database will be available) (end of 2008 ?? depending on the progress of the project)

the community rules need to be defined as well

2. Activities of the community in 2007 / 2008 and legal aspects for each activity

a. Production and sharing of documents

- project presentations (doc WORD, PPT)

- description / explanation of different types of licence

- questionnaire describing the different software (Syslift, Mas gestion, Sky, etc.) including language of development and databases

- description of the common framework and plug-ins that will guide the development of the improved versions of Syslift, Mas gestion, Sky, etc. software

- flows diagrams, specifications

> Legal aspect: creative common licence

> Financial aspect: funding coming from the different institutions (Interaide/Tiétoénator, ILO/STEP, GRET ...) and their partners

b. Development of improved versions of Syslift, Mas gestion, Sky, etc. software to de continued in order to prepare the future implementations of the MIMIS software, and sharing of these developments

These developments will be done in parallel by teams of developers (with their own development languages, own financing) by trying to tend to a common framework (plug-ins, webservices) whose goal is to make the different approaches similar

> Legal aspect: present licences of the different software

> Financial aspect: funding coming from the different institutions (Interaide/Tiétoénator, ILO/STEP, GRET ...) and their partners

c. Joint development and in a common language of common parts / elements / bricks for MIMIS. A first project would be the consolidated database: definition of the storing format for the data (public and private data); definition of an export format for the data.

The users of the software (mutual health organizations, MIS) will give their public data in exchange of the right to use the software Mas gestion, Syslift, etc.

> Legal aspect: GPL licence or similar (contaminating opensource)

> Financial aspect: need for supplementary financial support

- - - - VERSION FRANçAISE - - - - -

Compte rendu de notre réunion

Intérêt:

- avancer plus vite

- optimiser les efforts

Cible:

Le projet intéresse différents types d'acteurs:

- des équipes de développement qui déjà actuellement développent des logiciels de gestion

- des mutuelles et systèmes de Micro-Assurance (utilisateurs finaux des logiciels)

- des institutions intéressées par les données produites par ces logiciels (ex: équipe de chercheurs, GIMI, Microinsuarnce Academy)

Délimitation du champ:

Le projet vise à produire 2 outputs principaux

- la solution logicielle MIMIS qui inclue la gestion des adhésions, des cotisations, des prestations avec plusieurs schémas (capitation, tiers payant, remboursement) ; le tiers payant et la vérification des droits aux prestations supposent la gestion de flux d'information (via canaux papier, sms, internet, fax ...) prévue également dans MIMIS

- la base de données consolidée MIDatabase, base compilant les infos stat et indicateurs de suivi par système, région, type de population etc.

La mise en place d'un réseau de terminaux permettant l'envoi et la réception de données entre le centre de gestion des microassuarnces et les prestataires de soins (type carte vitale) dans certains pays (ex Sénégal) fait l'objet d'un projet spécifique (en lien avec MIMIS qui sera capable de gérer différents types de flux papier, sms, fax, internet ...).

Le développement d'un module de calcul de primes et ou d'un module de prévision actuariel (proche du travail actuellement effectué par ILO FACTS) fera également l'objet d'un projet spécifique qui pourra se greffer par la suite au projet MIMIS.

1. Constitution de la communauté MIWAH et création de son environnement de travail

Nous proposons de créer une communauté d'acteurs regroupant les différents types d'acteurs mentionnés plus haut.

Cette communauté s'appelle MIWAH.

Elle est ouverte à tous ceux qui respectent les règles de la communauté ; ces règles doivent être définies avec précision (principe de base participatif).

MIWAH produira différents outputs: MIMIS, MIdatabase (bases de données consolidées de stat sur la microassurance), etc.

En réalité la communauté MIWAH comporte 2 sous communautés:

- une communauté de développement

- une communauté plus large d'utilisateurs des logiciels et de la base de données, testeurs, etc. qui n'a pas de raison d'intervenir au démarrage du projet (ne sera incluse que lorsque les premiers outputs seront produits : la bdd consolidée, une première version de MIMIS, des documents publics et diffusables, etc.)

a. Création de la communauté de développement (OCTOBRE).

C'est une communauté réduite de gens qui participent à la conception et au développement de MIMIS et de MIDatabase

membres pressentis // 4 équipes de développeurs : Syslift - Tiétoénator, Mas gestion, Sky GRET, STEP Genève

b. Rédaction des règles de fonctionnement de la communauté de développement

Une première ébauche des règles de la communauté de développement devra être produite rapidement (NOVEMBRE)

Objectif des règles : se prémunir contre le risque que le travail créé et mis en commun soit accaparé par l'une des parties.

Principe de base: donner pour recevoir et contributions équitables; ex: une personne qui veut voir les autres CDC doit mettre son propre CDC

L'environnement de travail de MIWAH comporte:

- une page projet sur GIMI (c.)

- une ou plusieurs listes de discussion (d.)

- une plate-forme de collaboration en ligne permettant de partager développements et documents (e.)

c. Création d'une page projet sur GIMI permettant de présenter MIWAH, MIMIS, etc. sur GIMI (NOVEMBRE)

d. Création de plusieurs listes de diffusion et de collaboration via G FORUM: liste générale MIMIS, liste Syslift, liste Mas, ... (NOVEMBRE)

e. Création d'une plate-forme de collaboration en ligne qui permettra de mettre en commun les développements actuels et les spécifications futures du "super logiciel" MIMIS ainsi que de la base de données. (NOVEMBRE)

Cette plate-forme permettrait par exemple d'associer Youssouf ou autres informaticiens sur le terrain aux développements (accès au code source), et différents utilisateurs (mutuelles, équipes STEP en Afrique, etc.) aux tests (production de tickets).

Cette plate-forme offrira les fonctions suivantes nécessaires à la gestion d'un projet collaboratif :
 -> gestion des taches / roadmap

-> gestion des tickets (recette et tests)

-> support svn / cvs (versioning)

-> wiki

-> forum ou newsletter avec archive web

Cette plate-forme peut être hébergée gratuitement au BIT / IT com / Qroom: serveur accessible sur Internet

Elle est accessible depuis GIMI

f. Création ultérieure de la communauté plus large (dès que des documents publics ou que première version testable de MIMIS ou la base de données MIDatabase seront disponibles) (FIN 2008 ?? en fonction de l'avancement du projet)

idem règles de la communauté à définir

2. Activités de la communauté prévues 2007 / 2008 et aspects juridiques pour chaque activité

a. Production et partage de documents

- présentations du projet (doc WORD, PPT)

- description / explication des différents types de licence

- questionnaire décrivant les différents software (Syslift, Mas gestion, Sky, etc.) y compris langages utilisés et bases de données

- description du framework commun et des plugins qui permettent d'orienter les développements des versions améliorées des logiciels Syslift, Mas gestion, Sky, etc.

- diagrammes de flux, cahier des charges

>> Aspect juridique: creative common licence

>> Aspect financier: financement propre des différentes institutions

b. Poursuite des développements des versions améliorées des logiciels Syslift, Mas gestion, Sky, etc. (permettant de préparer les différentes et futures implémentation des MIMIS) et partage de ces développements

Ces développements sont effectués en parallèle par les équipes de développeurs (langages propres. financements propres) mais en essayant de tendre vers un framework commun (plugins ; webservices) dont le but est d'homogénéiser les différentes approches

>> Aspect juridique: licences actuelles des différents logiciels

>> Aspect financier: financement propre des différentes institutions (STEP, GRET, INteraide - Tiétoénator)

c. Développement conjoint et dans un langage commun de briques communes de MIMIS, dont un premier chantier serait la base de données consolidées : définition d'un format des données (données publiques et données privés); définition d'un format d'export des données.

Les utilisateurs des logiciels (mutuelles, MIS) donneront leurs données publiques en contrepartie de l'utilisation des logiciels Mas gestion, Syslift ...).

>> Aspect juridique: licence GPL ou similaire (opensource contaminant)

>> Aspect financier: besoin d'un financement complémentaire